# The Vine Solutions AI

Client Onboarding Checklist

Client: ____________________     Type:  ☐ E-commerce   ☐ Service   ☐ Other

Start date: ____________     Owner (TVS): ____________     Target go-live: ____________

Focus order: 1) CRM (core) → 2) Website build (if scoped) → 3) Handover & optimization. Check every box before advancing to the next phase.

# Phase 0 — Sales-to-Delivery Handover (Day 0)

☐  Signed proposal / SOW on file (scope, price, timeline)

☐  Deposit / first invoice paid

☐  Scope confirmed: CRM only, or CRM + website build

☐  Primary client contact + decision-maker identified (name, email, phone)

☐  Kickoff call booked (calendar invite sent)

☐  Shared drive / project folder created for this client

☐  Onboarding form / intake questionnaire sent to client

# Phase 1 — Discovery & Access

☐  Business overview captured (what they sell, avg order value, monthly volume)

☐  Sales process mapped (how a lead becomes a customer, current tools)

☐  Team roster + roles (who needs CRM logins and at what permission level)

☐  Current data source identified (spreadsheet, old CRM, Shopify export, etc.)

☐  Access / credentials collected:

☐  Email / domain provider

☐  E-commerce platform (Shopify / WooCommerce / etc.)

☐  Existing CRM export (CSV) if migrating

☐  Website hosting / domain registrar (if doing website)

☐  Social / ad accounts (if lead sources feed CRM)

☐  Goals & KPIs agreed (faster follow-up, pipeline visibility, cart-abandon recovery)

# Phase 2 — CRM Setup (CORE — main deliverable)

## 2.1 Foundation

☐  CRM workspace / instance provisioned for client

☐  Company branding applied (logo, name, colors)

☐  User accounts created + roles / permissions assigned

☐  Two-factor / login security enabled

## 2.2 Data Model

☐  Contacts structure defined (name, email, phone, source, tags)

☐  Companies / Accounts structure defined

☐  Opportunities / Deals fields defined (value, close date, owner)

☐  Custom fields added for the client’s needs

☐  E-commerce fields added (ecommerce clients):

☐  Sales channel (Direct / Shopify / Amazon / Marketplace / Social)

☐  Order value / LTV

☐  Product / SKU interest

☐  Cart status (abandoned / purchased / repeat)

## 2.3 Pipeline

☐  Pipeline stages defined and named for the client’s process

☐  E-commerce pipeline template applied (Lead → Engaged → Cart → Checkout → Won → Repeat)

☐  Stage automation rules confirmed (what moves a deal forward)

☐  "Lost" reasons list configured

## 2.4 Data Migration

☐  Existing contacts / deals imported and de-duplicated

☐  Data validated (spot-check 10–20 records)

☐  Tags / segments applied to imported records

☐  Owners assigned to migrated records

## 2.5 Automation & Integrations

☐  Email inbox connected (send / receive from CRM)

☐  E-commerce platform connected (orders / customers sync in)

☐  Lead-capture sources wired (website forms, ads, chat)

☐  Automated follow-up sequences (welcome, abandoned cart, post-purchase)

☐  Task / reminder rules for the sales team

☐  Notifications tested (new lead, deal won, etc.)

## 2.6 Reporting

☐  Dashboard configured (pipeline value, deals by stage)

☐  Revenue-by-sales-channel chart enabled (ecommerce clients)

☐  Conversion / win-rate reporting set up

☐  Activity reporting for team accountability

## 2.7 CRM Testing & Sign-off

☐  End-to-end test: create lead → move through pipeline → close

☐  Search, filter, and tags verified

☐  Permissions tested per role

☐  Automations fire correctly (test email / order)

☐  Client walkthrough completed

☐  Client sign-off on CRM ✅

# Phase 3 — Website Build (if scoped)

## 3.1 Planning

☐  Sitemap / page list agreed (Home, Shop, Product, About, Contact, etc.)

☐  Brand assets collected (logo, colors, fonts, images, copy)

☐  Reference sites / design direction gathered

☐  Domain + hosting confirmed (registrar access, DNS plan)

## 3.2 Build

☐  Design mockup / theme approved by client

☐  Pages built and responsive (mobile + desktop)

☐  E-commerce storefront configured (products, pricing, checkout, payment gateway)

☐  Lead forms wired to CRM (the CRM ↔ website link — critical)

☐  Tracking installed (analytics, pixel, conversion events)

☐  SEO basics (titles, meta, sitemap, alt text)

☐  Legal pages (privacy, terms, returns / shipping for ecommerce)

## 3.3 Launch

☐  Cross-browser + mobile QA passed

☐  Page speed / performance checked

☐  Forms + checkout tested end-to-end (order lands in CRM)

☐  DNS pointed / domain live over HTTPS (SSL)

☐  Client sign-off on website ✅

# Phase 4 — Handover & Go-Live

☐  Training session delivered (CRM usage for the team)

☐  Quick-reference guide / Loom videos shared

☐  Admin credentials + password manager entry handed over

☐  Support channel + response times explained

☐  Maintenance / retainer plan confirmed (if applicable)

☐  30-day check-in scheduled

☐  Final invoice sent

☐  Testimonial / referral requested

# Post-Launch (Ongoing)

☐  Week 1: monitor automations + data flow

☐  Week 2: review adoption, answer questions

☐  Day 30: KPI review vs. Phase 1 goals

☐  Identify upsell / optimization opportunities

The Vine Solutions AI — internal onboarding checklist. Duplicate per client.